# Roadmap

Document 19  |  Version 1.0.0

| Purpose | Defines the approved sequence for completing the WLAN Pi Wireless Engineering Platform without uncontrolled feature expansion. |
| --- | --- |
| Audience | Platform maintainers and stakeholders reviewing scope. |
| Prerequisites | See the relevant setup and deployment procedures. (Document is an operational reference, not a substitute for those prerequisites.) |
| Status | Knowledge Base document; content reflects the validated project state as of August 2026. |

# 1. Current Baseline

| Area | State |
| --- | --- |
| Phase 1 core toolkit | Completed. |
| Survey workflows | Implemented and validated during project build-out. |
| OTA capture | Validated through MetaGeek App and PCAPNG export. |
| Wireshark live ExtCap | Vendor engineering pending. |
| Knowledge Base | Documents 01-18 defined/produced; final publication workflow remains. |

# 2. Approved Sequence

Finalize and publish the current Knowledge Base set.

Complete capture-validation automation inside the toolkit.

Complete report/archival workflow improvements that have already been approved.

Validate the Windows procedure on an actual Windows workstation before marking it as validated.

Address cross-platform deployment gaps found during validation.

Revisit live Wireshark ExtCap after vendor engineering provides a supported fix.

# 3. Scope Control

Freeze rule: No new major feature should be introduced while a required roadmap phase is still incomplete unless the project owner explicitly approves a scope change.

# 4. Success Criteria

A new engineer can set up the platform from the Knowledge Base.

A new engineer can connect and validate the WLAN Pi Go.

A survey can be collected and retained as an evidence package.

An OTA PCAPNG can be captured and validated.

A troubleshooting engineer can find the relevant workflow without relying on chat history.

Known vendor dependencies are clearly separated from platform-owned components.